**Team TAPS: Tiffany Cole, Andrew Wilson, Philippine Tembo, Sean Bruce**

**6/1-6/7/2020**

<https://github.com/BC-ISIT322-team-TAPS-Spring-2020>

**Weekly Team Project Status Report 5/25-5/31/2020**

# Staffing

|  |  |
| --- | --- |
| *Section* | *Team Member - Primary* |
| 1. *Team Leadership* | *Sean* |
| 1. *Documentation* | *Tiffany, Phila* |
| 1. *Change/Github Management* | *Andrew* |

# Tasks

## Tasks remaining to do

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ID | Task Name | Dependencies | Resources | Duration | Start Date | Stop Date |
| 7 | State Diagrams | Probably not needed |  |  |  |  |

## Current tasks

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | Task Name | % Complete | Accountability | Issues | Acceptance Review |
| 6 | TOR | 50% | Andrew |  |  |
| 14 | Research Photo Upload | 0% | Andrew |  |  |
| 11 | Menu Navigation | 50% | Sean |  |  |
| 12 | Sign in page | 0% | Andrew |  |  |
| 13 | Research Camera Access | 85% | Philia |  |  |

## Completed tasks

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ID | Task Name | Date Complete | Accountability | Acceptance Review |
| 8 | CRC | 05/31/2020 |  |  |
| 14 | Allow Photos to app | 6/8/2020 |  |  |
| 15 | Allow Camera access to app | 6/8/2020 |  |  |

## Weekly Activity Summary

|  |  |
| --- | --- |
| Name | Weekly Total Hours |
| Tiffany | 5 |
| Andrew |  |
| Philia | 8 |
| Sean | 13.5 |

# Problems encountered or potential problems expected:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Problem | Accountability | Cause | Troubleshooting | Solution | Unresolved | Plan |
| n/a |  |  |  |  |  |  |
|  |  |  |  |  |  |  |